## Slide 1: Progress Meeting – Feb. 5, 2023
Past week
New flexure & frame design
Sensor research
Further software dev.
Coming week
Order required sensors
Test new flexure design
Software dev.
Integration of flexure with motor

## Slide 2: Measuring Linear Displacement
Eddylab – Cylindrical distance sensor
SMT Linear Displacement Sensor - $295
Strain Gauge
Limitations
Surface applied must be smooth or results can be misinterpreted
Cannot measure multi-direction loads
Performance affected by humidity, temperature and other external factors
Notes: https://www.smtresearch.ca/product-page/linear-displacement-sensor-basic#:~:text=The%20Model%20404%20sensor%20is,a%20greater%20degree%20of%20accuracy
https://www.directindustry.com/prod/eddylab-gmbh/product-188286-1845021.html
https://www.directindustry.com/industrial-manufacturer/analog-distance-sensor-105923.html?originalFilter=39374d3866572b79396a664f56764f4e55636177776a324d2b346277397147686c6371597772393235682b4d30567255374f4e6c4878656731423553383672324953614f514c324177323758646e39654a787547663047694571783971466a493563466a3137384b372b4732792b392b746d52746e2f2f6d6a424364414f674b2f674a6846315a464e30454143643434544f6c59436348416f436268636747494d5167304269464430696a473054664835756b51374c612b46597479306a374975656e49436b2f785a6641524e474b66554f3636475771622f6b4d787644396e6c323067534b41315671524b6f4a482b70494247366f774c4f78735a53577837795237624b642f5030505468727954354932756e367154716b713570676739505a4b392f48637162686267317432513867754a7a4b4f7631552f644f594c6c4b

## Slide 3: Flexure Redesign
~0.12 mm displacement with 3mm offset
~0.2 mm displacement with 5 mm offset
Target: 0.1 mm – 1 mm
New frame designed

## Slide 4
What has everyone been working on?
Meia Copeland
Shawaiz Khan
Marwan Zeyada
Database to UI integration
Talal Jaber
Ranishka Fernando
3D modelling – Flexure re-design
Research on displacement sensors and their limitations
Flexure, frame and camshaft redesign
Ordered parts
Ordered 3D print
Database to UI integration
Power supply for the driver
Resolving motor issue
Debugging code